Health Screening AI Project Weekly Progress Report · Week 2

One page · Friday by 6 PM · Specific numbers and links, not summaries

| Intern name: Saugata Malakar | Role: Healthcare Privacy · LLM · Multimodal AI |
| --- | --- |
| Week / date: Week 2 · 29 May 2026 | GitHub username: saugata-malakar |
| W&B / Drive link: GitHub: feat/anonymisation, feat/erasure, feat/export · Drive: test logs — links in Section B |  |

| ✅ A. Work completed this week (4–5 bullets) |  |
| --- | --- |
| Week 2 theme: Anonymisation Pipeline. Deliverables: anonymisation module (k≥5 verified) + erasure pipeline (all 26 tables) + data export endpoint with anonymisation layer. |  |
| - Anonymisation module built, unit-tested — k-anonymity ≥ 5 verified on all export queries. HMAC-SHA256 pseudonymisation implemented with rotating 32-byte salt for patient_id, doctor_id, worker_id, contact_id, and all FK references. Age generalised to 5-year bands (0–4, 5–9, 10–14, ...). village_name stripped from all export paths; district retained. k-anonymity verifier queries QI combination (age_band + sex + district) across the anonymised export — verified k ≥ 5 on all 3 test export jobs. 10 unit tests: re-identification attempt (asserts no raw patient_id survives), salt rotation (two exports of same patient → different pseudonym), edge cases (null village, missing age). All 10/10 passing. GitHub: feat/anonymisation. - Erasure pipeline covering all 26 tables — run and verified on dev DB, zero records confirmed. Deletion cascade implemented in correct FK dependency order: sessions → audit_logs → notifications → alerts → prescriptions → lab_results → vitals → medical_history → diagnoses → treatment_recommendations → consultations → appointments → wound_images → wound_assessments → skin_assessments → eye_assessments → patient_consent → patient_contacts → reports → field_workers → doctors → users → villages → facilities → consent_versions → patients. Test procedure: inserted synthetic patient + all linked child records across 26 tables → ran erasure → queried all 26 tables → zero rows found in all 26 tables. Deletion log captures table name, rows deleted, and timestamp for each step. GitHub: feat/erasure. - Data export endpoint integrated with anonymisation layer — verified no raw PII in any export response. POST /export/patient routes all DB query results through the anonymisation module before returning. Verification test: queried 10 export responses, asserted absence of raw patient_id, full_name, aadhaar_number, phone_number, village_name in every response. All 10/10 assertions passed. AES-256-GCM encryption confirmed active on wound_images paths (no plaintext path exposed). GitHub: feat/export. - Real DB schema received from PI — PII field map updated with verified column names. Week 1 PII map was built against inferred schema. Following schema delivery this week, 14 column-name corrections applied across 6 tables (primarily audit_logs, patient_consent, notifications). All anonymisation actions and DPDP section references remain valid — no reclassification needed. Updated file re-submitted to Drive. Anonymisation module updated to use verified column names — no test regressions. - Gap G-02 and G-04 (partial) resolved this week. G-02 (§5 data localisation): Sahil confirmed Cloud Run region = asia-south1, GCS bucket = asia-south1. Documented in gap analysis as resolved. G-04 (§8(4) Aadhaar encryption): aadhaar_number column now AES-256-GCM encrypted at rest; verified no plaintext Aadhaar survives in any query result. G-08 (§16 Gemini region) remains open — escalated to PI for Week 4 decision. |  |

| 📁 B. Code and files submitted (exact links, not 'see GitHub') |  |
| --- | --- |
| Three GitHub branches + two Drive docs this week. Replace placeholder links before submitting. |  |
| - GitHub PR — anonymisation module, branch feat/anonymisation: github.com/[repo]/pull/[PR#] · Files: src/privacy/anonymisation.py (HMAC-SHA256 pseudonymisation, k-anon verifier, age generalisation, export filter), tests/test_anonymisation.py (10 unit tests, 10/10 passing). - GitHub PR — erasure pipeline, branch feat/erasure: github.com/[repo]/pull/[PR#] · Files: src/privacy/erasure.py (26-table cascade deletion in FK dependency order), tests/test_erasure.py (end-to-end: insert synthetic patient → erase → verify zero rows). Drive — deletion log from test run: drive.google.com/[link] · File: erasure_test_log_29may2026.txt (26 tables, rows deleted per table, final verification query results). - GitHub PR — data export endpoint, branch feat/export: github.com/[repo]/pull/[PR#] · Files: src/api/routes/export.py (POST /export/patient with anonymisation middleware), tests/test_export.py (10 assertion tests, 10/10 passed). Verified: no raw PII in any response field. - Drive — updated PII field map (schema-verified): drive.google.com/[link] · PII_Field_Map_DPDP_Saugata_v2.xlsx — 14 column-name corrections applied, all 26 tables verified against real migration files. |  |

| ⚠️ C. Problems faced (specific — what broke and what you tried) |  |
| --- | --- |
| - FK dependency order for erasure took 3 iterations to get right. First attempt: deleted patients table first → 18 FK constraint violations. Second attempt: used SQLAlchemy inspector to auto-detect FK graph, but circular dependencies in notifications ↔ users required manual resolution. Third attempt: manually traced all 26 tables in reverse insertion order (verified against migration files) — zero constraint violations, zero orphan rows remaining. Final cascade order documented in erasure.py as a comment block for future maintainers. - k-anonymity check initially failing for district='rural unspecified' records. 8 patient records had district=NULL (field workers entered village name only). k-anon verifier counted NULL as a distinct quasi-identifier value, giving k=1 for those records. Fix: NULL district generalised to 'Unknown' in export layer — these records now satisfy k ≥ 5. Edge case added as unit test (test_kanon_null_district). - G-08 (Gemini API region / §16 cross-border) still unresolved. No asia-south1 Vertex AI Gemini endpoint confirmed in public docs. Tried fetching Google Cloud location policies for Vertex AI India endpoints — no general availability listed for gemma4. This will directly block Week 4 multimodal integration unless PI decides on on-prem fallback strategy before next Monday. |  |

| 🔔 D. Help needed from PI (who, what, by when) |  |
| --- | --- |
| - PI — G-08 Gemini API region decision — needed by Monday. Week 4 multimodal integration (Gemini 1.5 Pro Vision + HbA1c + blood pressure + wound image) cannot proceed if the API routes to us-central1. Options: (a) confirm a Vertex AI asia-south1 Gemini endpoint exists, (b) approve on-prem inference fallback (LLaVA or similar), or (c) get Data Protection Board pre-approval for cross-border transfer. Hard blocker for Week 4 start. - PI — confirmation that Aadhaar encryption (G-04) approach is acceptable for IEC ethics review — needed by Wednesday. Aadhaar is now AES-256-GCM encrypted at rest with key stored in environment variable. For the IEC ethics submission (Week 6 PIA), need to confirm: Is key management via environment variable acceptable, or does the ethics committee require an HSM/KMS solution? - Sahil (Backend) — review feat/export PR and confirm anonymisation middleware is correctly positioned in request pipeline — needed by Tuesday. The anonymisation module sits as a middleware function called inside the export route handler. Need Sahil to verify this does not conflict with his authentication middleware or create double-processing of any field. |  |

| 🎯 E. Targets for next week (3–4 measurable goals with numbers) |  |
| --- | --- |
| - Flower FL framework setup — 3 simulated client nodes running on localhost by Wednesday. Install Flower (flwr), wrap the wound classification model (Sharif's EfficientNet-B0) as a FlowerClient. Configure server with FedAvg strategy, num_rounds=5, min_available_clients=3. Each client trains on its local data slice (1/3 of dataset each), server aggregates. Smoke test: 1 federated round completes without error — confirm by Wednesday. - FL PoC full run — 5 rounds, accuracy vs centralised baseline documented — by Friday. Run 5 complete federated rounds. Log per-round accuracy on each client and server-aggregated accuracy. Compare final FL accuracy vs Sharif's centralised baseline (94.97%). Plot convergence chart (round vs accuracy) and round-trip latency chart. If accuracy gap > 5%, document reason (data heterogeneity, FedAvg limitations) and estimate data volume needed to close it. - FL PoC report — Drive doc with accuracy comparison, convergence chart, latency — by Friday. Report format: (1) setup description (3 nodes, FedAvg, 5 rounds), (2) accuracy comparison table (FL vs centralised), (3) convergence chart PNG, (4) round-trip latency (mean + P95), (5) privacy analysis (confirm no raw images leave any node). This is Deliverable #5 on the master list — must be submitted to Drive by Friday. - Coordinate with Sahil on G-08 on-prem inference option — decision confirmed before Week 4 starts. If PI approves on-prem Gemini fallback, identify appropriate model (LLaVA-13B or MedPaLM) and confirm it fits on the available GPU. If §16 DPB approval route is taken, prepare a one-page data transfer impact assessment draft for PI to review. |  |

| Self-assessment | PI notes (returned by Monday) |
| --- | --- |
| ✅ On track All three Week 2 deliverables complete: anonymisation module (10/10 unit tests, k≥5 verified), erasure pipeline (26 tables, zero records confirmed), and data export endpoint (10/10 PII assertions passed). PII field map updated with real schema (v2). Gaps G-02 and G-04 resolved. G-08 remains open and is a hard blocker for Week 4 — escalated to PI. |  |