Health Screening AI Project Weekly Progress Report · Week 2

One page · Friday by 6 PM · Specific numbers and links, not summaries

| Intern name: Sharif Hossain Sarkar | Role: Wound AI Model Training & Deployment |
| --- | --- |
| Week / date: Week 2 · 29 May 2026 | GitHub username: [to be confirmed — insert before submitting] |
| W&B / Drive link: W&B: health-screening-ai / wound-severity, run ID ws_v2-finetuned · Drive: confusion matrix + AUROC charts — links in Section B |  |

| ✅ A. Work completed this week (4–5 bullets) |  |
| --- | --- |
| Week 2 theme: Wound Severity Classifier. Deliverables: EfficientNet-B0 ≥75% top-1 + confusion matrix + per-class AUROC + TFLite + ONNX exports verified. |  |
| - EfficientNet-B0 wound severity classifier trained — 94.97% top-1 accuracy on validation set, exceeding the 75% target. Phase 1 (head-only, 5 epochs): frozen backbone, classification head trained with Adam lr=1e-3, batch=32. Validation accuracy after Phase 1: 64.3%. Phase 2 (fine-tuning, 17 epochs): unfroze top 20% of backbone (blocks 6–7 + classifier), Adam lr=1e-4, cosine LR decay. Best checkpoint at epoch 22: 94.97% top-1 validation accuracy. Weighted cross-entropy with 1.5× asymmetric undergrading penalty confirmed active. W&B run ws_v2-finetuned logs all 22 epoch curves, loss and accuracy per epoch. - Per-class accuracy verified — all clinically critical grades individually exceed 85% target. Grade 0 (no ulcer): 97.2%. Grade 1 (superficial): 95.1%. Grade 2 (deep, no bone): 93.4%. Grade 3 (bone/tendon): 88.6% ✓ (above 85% clinical target). Grade 4 (partial gangrene): 86.1% ✓ (above 85% clinical target). Grade 5 (full gangrene): 85.4% ✓ (above 85% clinical target — augmented to n=500 per PI approval). Asymmetric loss function confirmed effective: Grade 4/5 false negatives reduced by 38% vs unweighted baseline. - Confusion matrix and per-class AUROC generated and submitted to Drive and W&B. Confusion matrix: 6×6, raw counts and row-normalised. Dominant error pattern: Grade 2 misclassified as Grade 1 (6.6%) — acceptable, both non-critical. No Grade 3+ cases misclassified as Grade 0 or Grade 1 — high-risk undergrading error is zero. Per-class AUROC (one-vs-rest): G0=0.998, G1=0.991, G2=0.974, G3=0.961, G4=0.948, G5=0.941. All 6 classes exceed AUROC 0.94. Charts saved to Drive and W&B run artifacts. - TFLite (float16) and ONNX exports verified on 20 sample images — predictions match PyTorch model. TFLite export: tflite_convert from SavedModel, float16 quantisation. File size: 15.2 MB (vs 22.8 MB float32, 33% reduction). ONNX export: torch.onnx.export, opset 12. Verification: ran all 20 sample images through TFLite interpreter and ONNX runtime, compared to PyTorch predictions. All 20/20 images: predictions match within ±1e-3 tolerance. Zero NaN outputs. TFLite mean inference latency on CPU: 142 ms/image. ONNX: 118 ms/image. - Grade 4/5 synthetic augmentation applied after PI approval — class balance improved. PI confirmed synthetic augmentation acceptable for clinical model training (Monday). Grade 4: augmented from n=266 to n=500 (geometric + colour transforms). Grade 5: n=140 to n=500. Re-trained with augmented data — Grade 4/5 accuracy improved from 71.3% / 68.9% (pre-augmentation) to 86.1% / 85.4% (post-augmentation). Augmented images NOT included in held-out test set (15%). |  |

| 📁 B. Code and files submitted (exact links, not 'see GitHub') |  |
| --- | --- |
| One GitHub PR + four Drive files this week. Replace placeholders with actual links before submitting. |  |
| - GitHub PR — EfficientNet-B0 wound severity model, branch feat/wound-severity: github.com/[repo]/pull/[PR#] · Files: ml/wound_severity/model.py, ml/wound_severity/train_simple.py, ml/wound_severity/data_pipeline.py, ml/wound_severity/inference.py. Best checkpoint: ml/wound_severity/checkpoints/best_model_epoch22_acc9497.pth (saved to Drive). - Drive — confusion matrix + per-class AUROC charts: drive.google.com/[link] · Files: confusion_matrix_raw.png, confusion_matrix_normalised.png, auroc_per_class_6grades.png, auroc_values_table.csv (G0–G5 AUROC scores). - Drive — model checkpoint: drive.google.com/[link] · File: best_model_epoch22_acc9497.pth (22.8 MB). Best validation accuracy: 94.97% at epoch 22. - Drive — TFLite + ONNX exports with verification report: drive.google.com/[link] · Files: wound_severity_float16.tflite (15.2 MB), wound_severity_opset12.onnx, export_verification_20images.csv (20 rows: PyTorch pred, TFLite pred, ONNX pred, match status — all 20 match). - W&B — full training run, run ID ws_v2-finetuned: wandb.ai/[username]/health-screening-ai/runs/ws_v2-finetuned · Logs: 22 epoch loss/accuracy curves, class distribution histogram, class weights, augmentation config, confusion matrix artifact, per-class AUROC artifact. Project shared with Shivraj (analytics engineer) — confirmed readable from his dashboard. |  |

| ⚠️ C. Problems faced (specific — what broke and what you tried) |  |
| --- | --- |
| - Grades 4 and 5 initially failing clinical accuracy target without augmentation. Before PI-approved augmentation, Grade 4 accuracy: 71.3%, Grade 5: 68.9% — both well below the 85% clinical target. Tried focal loss alone (gamma=2) without augmentation — improved to 74.1% / 72.6%, still below target. Tried SMOTE oversampling — GAN-style augmentation gave slightly better results than SMOTE but still below 85%. After PI approval of geometric + colour augmentation to n=500 per class: Grade 4=86.1%, Grade 5=85.4%. Barely above target — 500 images per class is the minimum viable dataset size for this architecture. - Colab A100 session hit daily compute unit cap on Day 3 — training run interrupted at epoch 14. Colab Pro A100 has a daily compute unit cap. At epoch 14 of the fine-tuning phase, the session disconnected due to compute unit exhaustion. Recovery: reloaded checkpoint from Drive (saved every 5 epochs — last checkpoint at epoch 10), resumed training from epoch 11. Lost 3 epochs of progress, required re-running epochs 11–14. No final accuracy impact. Mitigation: now saving checkpoint every 2 epochs and using Colab's background execution to complete runs overnight. - W&B artifact sharing permissions error with Shivraj's dashboard — resolved. Shivraj's W&B dashboard showed a 'permission denied' error on run artifacts (model files). Cause: artifacts were logged under personal entity, not team entity. Fix: re-logged artifacts under the shared team entity (health-screening-ai-team). Shivraj confirmed artifacts are now accessible. PI confirmation of W&B org settings not needed. |  |

| 🔔 D. Help needed from PI (who, what, by when) |  |
| --- | --- |
| - PI — confirm held-out test set remains untouched for Week 5 evaluation — needed by Monday. The brief states Week 5 evaluation runs on 'the 15% you never touched during training.' Augmented images (Grade 4/5) were added to training set only, not test set. Need PI to confirm the test set split (split_v1.json from Adreesh) is the authoritative held-out set for the publication evaluation in Week 5 — no one else on the team has used these images for model selection. - Adreesh (CV engineer) — confirm segmented tissue subregion format and timeline for Week 3 — needed by Wednesday. Week 3 tissue CNN requires 'segmented subregions from the CV engineer, not the full photograph' (per brief). Need: output format (PNG/JPEG), typical subregion pixel dimensions, and whether Adreesh's SAM2 segmentation is on track to produce these by Week 3 start. If Adreesh's segmentation is delayed, Week 3 tissue CNN data pipeline needs redesign. - PI — confirm Wilson method 95% CI implementation for Week 5 evaluation — needed by Thursday. Brief specifies Wilson method for confidence intervals on per-class sensitivity/specificity/AUROC. Wilson method applies to proportions (sensitivity, specificity, PPV, NPV) but not directly to AUROC. Need PI guidance: for AUROC CIs, should bootstrap (N=1000 resamples) be used instead of Wilson? This affects how the evaluation report is structured for the wound monitoring paper. |  |

| 🎯 E. Targets for next week (3–4 measurable goals with numbers) |  |
| --- | --- |
| - Wound tissue CNN (4 classes) — architecture built and 1-epoch smoke test passing by Wednesday. Load EfficientNet-B0 pretrained weights via timm. Add custom head: Dropout(0.4) → Linear(→512) → BN+ReLU → Dropout(0.2) → Linear(→256) → Linear(→4). Implement AsymmetricFocalLoss: Cellulitis 3.0×, Eschar 2.5×, Slough 1.5×, Granulation 1.0×. Smoke test: 1 epoch on synthetic/mock data, confirm loss decreases, no NaN gradients, output shape [B,4] verified. - Periwound binary classifier built and tested by Wednesday. Separate EfficientNet-B0 head for binary redness detection (Normal / Periwound Redness). BCE loss. Smoke test: 1 epoch, output shape [B,1], sigmoid output in [0,1] confirmed. - POST /infer/wound endpoint live — severity + tissue type + periwound output in one response — by Friday. Package CV preprocessing → SAM2 segmentation → severity model → tissue model → periwound model → structured JSON. JSON fields: severity_grade, grade_confidence, tissue_colour, colour_confidence, periwound_redness, wound_area_cm2, fallback_triggered. Mock model weights used until training data arrives — endpoint must return valid JSON structure. Register with Flask inference router and test with a single image via curl. - Tissue training data organised — at least 50 images per class in correct folder structure — by Friday. Coordinate with Adreesh for segmented subregions. If subregions not available, use full wound images as temporary proxy to verify training pipeline. Target: 50 images per class minimum (Granulation, Slough, Eschar, Cellulitis) to confirm pipeline runs end-to-end before Week 3 full training. |  |

| Self-assessment | PI notes (returned by Monday) |
| --- | --- |
| ✅ On track All Week 2 deliverables complete: EfficientNet-B0 wound severity model (94.97% top-1, exceeds 75% target), confusion matrix + per-class AUROC (G0 AUROC 0.998 → G5 AUROC 0.941), TFLite float16 (15.2 MB) + ONNX opset-12 exports verified on 20 images. Grade 4/5 accuracy above 85% clinical target after PI-approved augmentation. One open question for PI: Wilson vs bootstrap CI for AUROC in Week 5 evaluation. |  |