Weekly Progress Report — Week 4 · Sharif Hossain Sarkar

One page. Submitted every Friday by 6 PM. The PI will respond by Monday.  If you are behind schedule, Sections C and D are where to say so, there is no penalty for honest reporting, and the PI cannot help with problems they do not know about.

| DiabetesCare AI ¦ Weekly Progress Report |  |
| --- | --- |
| One page · Friday by 6 PM · Specific numbers and links, not summaries |  |
| Intern name: | Sharif Hossain Sarkar |
| Role: | Lead Developer — Batch Inference Pipeline & Integration |
| Week number and date: | Week 4 (June 10–16, 2026) |
| GitHub username: | sharif-hossain |
| W&B or Drive link this week: | https://github.com/saugata-malakar/SNST-Saugata |
| A. Work completed this week (4–5 bullets) |  |
| - Implemented end-to-end batch inference pipeline: accepts 3 wound photos simultaneously, runs CV preprocessing → SAM2 segmentation → severity model → tissue model in a single pipeline call; 600 lines, production-ready. - Integrated SAM2 segmentation for automatic wound boundary detection; wound ROI extracted before passing to downstream models, improving severity classification by removing background noise. - Wired Week 2 EfficientNet-B0 severity model and Week 3 WoundTissueCNN into a unified batch endpoint — POST /api/v1/infer/woundlive — returning per-image severity grade, tissue type, and confidence scores in one JSON response. - Achieved batch latency of ≤6 seconds for 3 images (target met): benchmarked on 30 batch samples; p95 latency = 5.8 s, p50 = 4.2 s. - Added deterministic queue management to ensure processing-order consistency — critical for reproducible audit logging in clinical context. |  |
| B. Code and files submitted (exact links, not 'see GitHub') |  |
| - GitHub: Batch inference pipeline — backend/api/routers/wound_inference.py (600 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/backend/api/routers/wound_inference.py - GitHub: CV preprocessing module — cv/preprocessing.py (200 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/cv/preprocessing.py - GitHub: SAM2 segmentation wrapper — cv/segmentation.py (150 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/cv/segmentation.py - API Endpoint: POST /api/v1/infer/woundlive — tested with 30 batch samples, all returning valid JSON — health check passing. - Latency benchmarks: tests/week4_latency_benchmarks.json — 30 runs, mean 4.6 s, p95 5.8 s, all ≤6 s. - Documentation: WEEK4_SHARIF.md (12,000+ lines detailed spec) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/WEEK4_SHARIF.md |  |
| C. Problems faced (specific, what broke and what you tried) |  |
| - SAM2 peak memory: initial implementation loaded full checkpoint on each request, consuming 4 GB. Fixed by loading model once at startup and reusing inference session — reduced to 2 GB steady-state. - Model ordering dependency: tissue model required severity model output as input feature; initially called in wrong order causing KeyError. Fixed with explicit staging: severity result stored in context dict before tissue call. - Batch result ordering: async image loading returned results out of original submission order. Added UUIDs to each image-task pair and re-sorted output before returning — verified deterministic on 10 repeated batches. |  |
| D. Help needed from PI (who, what, by when) |  |
| - No blockers — pipeline is complete, tested, and integrated with both upstream models. |  |
| E. Targets for next week (3–4 measurable goals, include numbers) |  |
| - Assist with Week 5 rigorous evaluation: run held-out 159-image test set through unified batch endpoint and validate severity predictions against ground-truth labels — target ≥90% accuracy. - Further latency optimisation: profile pipeline to bring p95 below 5 seconds — target ≤5 s on standard hardware. - Implement structured logging and monitoring: capture per-request latency, model version, and batch size in PostgreSQL audit table — target 100% request coverage. - Begin TFLite mobile deployment planning: benchmark EfficientNet-B0 ONNX export for Android inference — target <500 ms/image on mid-range device. |  |
| Self-assessment: ☑ On track Slightly behind Need urgent help (circle one) PI notes: (returned by Monday) |  |