Weekly Progress Report — Week 5 · Saugata Malakar

One page. Submitted every Friday by 6 PM. The PI will respond by Monday.  If you are behind schedule, Sections C and D are where to say so, there is no penalty for honest reporting, and the PI cannot help with problems they do not know about.

| DiabetesCare AI ¦ Weekly Progress Report |  |
| --- | --- |
| One page · Friday by 6 PM · Specific numbers and links, not summaries |  |
| Intern name: | Saugata Malakar |
| Role: | Lead Developer — RAG Assistant & Consent Framework |
| Week number and date: | Week 5 (June 17–23, 2026) |
| GitHub username: | saugata-malakar |
| W&B or Drive link this week: | https://github.com/saugata-malakar/SNST-Saugata |
| A. Work completed this week (4–5 bullets) |  |
| - Built fieldworker RAG assistant (200 lines): indexes DiabetesCare training manual using FAISS dense vector embeddings; tested on 15 realistic ASHA-worker questions — 13/15 returned contextually relevant answers (87% accuracy), exceeding the ≥85% target. - Implemented three-tier consent versioning system (screening, data processing, research participation): each type carries a version number; withdrawal requests invalidate current version and cascade deletion flag to linked AI results — DPDP Act 2023 compliant. - Integrated 100% audit logging for all consent events: every create, update, and withdrawal timestamped with user ID, action type, and IP address in a dedicated PostgreSQL table — zero missed events across 50 test transactions. - Deployed POST /api/v1/consent/create, /update, and /withdraw endpoints (250 lines): all three pass schema validation and return DPDP-compliant confirmation tokens. - Authored DPDP_COMPLIANCE.md and consent_summaries.md covering legal basis per section of DPDP Act 2023, data-minimisation decisions, and grievance-officer contact mapping. |  |
| B. Code and files submitted (exact links, not 'see GitHub') |  |
| - GitHub: RAG implementation — ml/fieldworker_rag.py (200 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/ml/fieldworker_rag.py - GitHub: Consent database models — backend/database/models.py (3 new models: ConsentRecord, ConsentVersion, ConsentAudit) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/backend/database/models.py - GitHub: Consent endpoints — backend/api/routers/consent.py (250 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/backend/api/routers/consent.py - GitHub: Audit logging module — backend/database/audit_logs.py (150 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/backend/database/audit_logs.py - Documentation: docs/consent_summaries.md — consent framework with per-section legal mapping - Documentation: docs/DPDP_COMPLIANCE.md — full compliance documentation — https://github.com/saugata-malakar/SNST-Saugata/blob/main/docs/DPDP_COMPLIANCE.md |  |
| C. Problems faced (specific, what broke and what you tried) |  |
| - RAG retrieval speed: initial dense-embedding index over 500+ manual sections took 1.2 s/query. Switched to hierarchical FAISS IndexIVFFlat with 20 clusters — reduced latency to 0.11 s/query; accuracy unchanged at 87%. - Consent versioning migration: adding version columns to existing ConsentRecord table required backward-compatible Alembic migration. Added nullable version field with default=1 and a CHECK constraint — zero data loss on migration dry-run. - FAISS retrieval quality: initial chunking at 1,000 tokens caused boundary splits mid-instruction. Re-chunked at sentence boundaries (spaCy sentence segmenter) — improved relevance from 60% to 87% on 15-question test set. |  |
| D. Help needed from PI (who, what, by when) |  |
| - No blockers — all Week 5 Saugata targets completed; consent framework and RAG assistant are production-ready. |  |
| E. Targets for next week (3–4 measurable goals, include numbers) |  |
| - Implement AES-256-GCM encryption at rest for all wound photos in PostgreSQL: derive 256-bit key via SHA-256, store ciphertext with "enc_gcm:" prefix — target: 100% of new uploads encrypted by Friday. - Build database spot-check script to verify existing records — target: script confirms enc_gcm prefix on all photo blobs, report submitted to PI. - Implement HTTPS enforcement middleware: redirect all HTTP traffic to HTTPS in production FastAPI app — target: zero plaintext API calls in staging environment. - Complete Privacy Impact Assessment: map all 22 PII fields across 28 tables into Public / Internal / Sensitive / Highly Sensitive tiers per DPDP Act 2023 — target: 20-page PIA submitted to PI by Friday. |  |
| Self-assessment: ☑ On track Slightly behind Need urgent help (circle one) PI notes: (returned by Monday) |  |