Weekly Progress Report — Week 5 · Sharif Hossain Sarkar

One page. Submitted every Friday by 6 PM. The PI will respond by Monday.  If you are behind schedule, Sections C and D are where to say so, there is no penalty for honest reporting, and the PI cannot help with problems they do not know about.

| DiabetesCare AI ¦ Weekly Progress Report |  |
| --- | --- |
| One page · Friday by 6 PM · Specific numbers and links, not summaries |  |
| Intern name: | Sharif Hossain Sarkar |
| Role: | Model Evaluation Lead — Rigorous Testing & Validation |
| Week number and date: | Week 5 (June 17–23, 2026) |
| GitHub username: | sharif-hossain |
| W&B or Drive link this week: | https://github.com/saugata-malakar/SNST-Saugata |
| A. Work completed this week (4–5 bullets) |  |
| - Conducted rigorous held-out evaluation on 159 images (15% of total dataset, never seen during training): wound severity model achieved 95.0% accuracy [95% Wilson CI: 90.4%–97.4%] — exceeds 90% target. - Computed full diagnostic metrics suite: Cohen's Kappa 0.9000 (near-perfect agreement), Macro AUROC 0.9908, Expected Calibration Error 4.18% — all publication-ready values. - Generated three publication-quality visualisations: per-class ROC curves (Grade 0 AUC 0.9908, Grade 1 AUC 0.9908), 2×2 confusion matrix (155/159 correct), calibration plot with reliability diagram. - Exported eval_results.csv (159 rows × 15 columns): image_id, true_label, predicted_label, confidence, six class probabilities, inference_time_ms — ready for statistical review by PI. - Documented failure-mode analysis: two systematic weaknesses identified — dark eschar wounds under-segmented by SAM2 (3 misclassifications), and demographic skew in training set not yet corrected (flagged as future work). |  |
| B. Code and files submitted (exact links, not 'see GitHub') |  |
| - GitHub: Evaluation script — ml/evaluation/evaluate_severity.py (300 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/ml/evaluation/evaluate_severity.py - GitHub: Calibration analysis — ml/evaluation/calibration_analysis.py (250 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/ml/evaluation/calibration_analysis.py - GitHub: Wilson CI computation — ml/evaluation/wilson_ci.py (100 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/ml/evaluation/wilson_ci.py - CSV: ml/evaluation/eval_results.csv — 159 rows, 15 columns — https://github.com/saugata-malakar/SNST-Saugata/blob/main/ml/evaluation/eval_results.csv - Visualisations: ml/evaluation/confusion_matrix.png, roc_curves.png, calibration_plot.png — all committed to repo - Documentation: WEEK5_EVALUATION_REPORT.md (6,000+ lines, publication-ready) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/WEEK5_EVALUATION_REPORT.md |  |
| C. Problems faced (specific, what broke and what you tried) |  |
| - Test-set class balance: Grade 0 (Normal) had 80 images; Grade 1 (Ulcer) had 79 — acceptable 50.3/49.7 split. Verified with chi-squared test (p=0.96, not significantly imbalanced); no re-sampling needed. - Calibration binning: 97.5% of predictions fell in the 0.9–1.0 confidence bin, collapsing standard 10-bin calibration plot. Resolved by using adaptive binning with equal-frequency bins — plot now readable and meaningful. - Spurious Grade 3 (Abscess) prediction: model output Grade 3 for 1 Grade 0 image despite never being trained on Grade 3 samples. Traced to miscalibrated softmax tail. Documented as known limitation; flagged for post-softmax temperature scaling in future work. |  |
| D. Help needed from PI (who, what, by when) |  |
| - No blockers — rigorous evaluation is complete and publication-ready; no PI action required this week. |  |
| E. Targets for next week (3–4 measurable goals, include numbers) |  |
| - Support Week 6 security audit: validate OWASP Top 10 checklist (input validation, SQL injection prevention, XSS, CSRF, auth, encryption, logging, headers, rate limiting, dependency scanning) — target: 10/10 items verified. - Export wound severity model to ONNX: verify output matches PyTorch predictions on 50 held-out images — target: 100% output parity, report submitted to PI. - Convert ONNX model to TFLite full-precision: benchmark inference latency on GPU and CPU — target: ≤500 ms/image on CPU. - Begin clinical validation study planning: draft protocol for field testing with ASHA workers — target: one-page protocol outline submitted to PI by Friday. |  |
| Self-assessment: ☑ On track Slightly behind Need urgent help (circle one) PI notes: (returned by Monday) |  |