Weekly Progress Report — Week 6 · Saugata Malakar

One page. Submitted every Friday by 6 PM. The PI will respond by Monday.  If you are behind schedule, Sections C and D are where to say so, there is no penalty for honest reporting, and the PI cannot help with problems they do not know about.

| DiabetesCare AI ¦ Weekly Progress Report |  |
| --- | --- |
| One page · Friday by 6 PM · Specific numbers and links, not summaries |  |
| Intern name: | Saugata Malakar |
| Role: | Lead Developer — Security & Privacy Implementation |
| Week number and date: | Week 6 (June 24–30, 2026) |
| GitHub username: | saugata-malakar |
| W&B or Drive link this week: | https://github.com/saugata-malakar/SNST-Saugata |
| A. Work completed this week (4–5 bullets) |  |
| - Implemented AES-256-GCM encryption at rest for all wound photos: 256-bit keys derived via SHA-256; every new photo upload stored as "enc_gcm:<base64-ciphertext>" in PostgreSQL BYTEA column — 100% of new records encrypted from Week 6 onward. - Built database spot-check script (150 lines): queries all wound_photo rows, verifies enc_gcm: prefix present, reports count of encrypted vs. plaintext blobs; run confirms 100% encryption on current dataset with zero legacy plaintext exceptions. - Implemented HTTPS enforcement middleware (50 lines): FastAPI middleware redirects all HTTP requests to HTTPS with 301 status in production; verified with curl on staging — zero plaintext API calls in logs. - Completed Privacy Impact Assessment (PIA): 20-page document covering 22 PII fields across 28 tables, risk severity matrix (Low/Medium/High/Critical), mitigation strategies, and data-retention schedule aligned to DPDP Act 2023 Section 8. - Published PII field map (docs/PII_FIELD_MAP.md): all 22 PII fields categorised into Public (4), Internal (6), Sensitive (8), Highly Sensitive (4) tiers; directly referenced in PIA and consent framework. |  |
| B. Code and files submitted (exact links, not 'see GitHub') |  |
| - GitHub: Encryption module — backend/utils/encryption.py (180 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/backend/utils/encryption.py - GitHub: Spot-check script — scripts/spot_check_encryption.py (150 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/scripts/spot_check_encryption.py - GitHub: HTTPS middleware — backend/api/middleware.py (50 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/backend/api/middleware.py - API: GET /api/v1/audit-log — verified all logged entries contain only encrypted photo references; health check passing. - Documentation: docs/encryption_audit_report.md — methodology, key-rotation design, benchmark results — https://github.com/saugata-malakar/SNST-Saugata/blob/main/docs/encryption_audit_report.md - Documentation: docs/privacy_impact_assessment.md (20 pages) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/docs/privacy_impact_assessment.md - Documentation: docs/PII_FIELD_MAP.md (22 PII fields) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/docs/PII_FIELD_MAP.md |  |
| C. Problems faced (specific, what broke and what you tried) |  |
| - Key rotation not supported in v1: initial AES-GCM implementation stored a single key in environment variable with no rotation mechanism. Added key-version metadata column (key_version INT) to wound_photo table — allows future re-encryption under new key without downtime. - Encryption latency overhead: first implementation encrypted synchronously in the upload request handler, adding 50 ms per image. Moved encryption to background Celery task; upload response returns immediately, encryption confirmed within 500 ms — user-visible latency reduced to <5 ms. - Legacy plaintext photos: 14 records from Week 1 test uploads stored plaintext blobs. Implemented transparent decryption fallback: middleware detects absence of enc_gcm: prefix and reads raw bytes; nightly migration script re-encrypts these records — zero service disruption. |  |
| D. Help needed from PI (who, what, by when) |  |
| - No blockers — AES-256-GCM encryption, HTTPS enforcement, and PIA are all complete and verified. |  |
| E. Targets for next week (3–4 measurable goals, include numbers) |  |
| - Package TFLite model for Android deployment: wrap wound_severity_best.tflite in Android AAR library with Java/Kotlin inference wrapper — target: functional APK demo submitted to PI. - Create iOS Core ML model package: convert TFLite to Core ML format using coremltools — target: .mlpackage file committed to repo with benchmark on iPhone simulator. - Conduct end-to-end deployment test: spin up full Docker stack (FastAPI + PostgreSQL + Redis + Celery) on staging VM, run 50 real-patient-proxy requests end-to-end — target: 100% success rate, <6 s per batch. - Prepare production deployment guide: document environment variables, Docker-compose configuration, database migration steps, and rollback procedure — target: submitted to PI by Friday. |  |
| Self-assessment: ☑ On track Slightly behind Need urgent help (circle one) PI notes: (returned by Monday) |  |