Weekly Progress Report — Week 6 · Sharif Hossain Sarkar

One page. Submitted every Friday by 6 PM. The PI will respond by Monday.  If you are behind schedule, Sections C and D are where to say so, there is no penalty for honest reporting, and the PI cannot help with problems they do not know about.

| DiabetesCare AI ¦ Weekly Progress Report |  |
| --- | --- |
| One page · Friday by 6 PM · Specific numbers and links, not summaries |  |
| Intern name: | Sharif Hossain Sarkar |
| Role: | Lead Developer — Model Optimisation & Mobile Deployment |
| Week number and date: | Week 6 (June 24–30, 2026) |
| GitHub username: | sharif-hossain |
| W&B or Drive link this week: | https://github.com/saugata-malakar/SNST-Saugata |
| A. Work completed this week (4–5 bullets) |  |
| - Exported wound severity EfficientNet-B0 to ONNX format (100 lines): verified output parity against PyTorch on 50 held-out images — 100% prediction match (all class probabilities within 1e-5 tolerance); ONNX runtime latency 45 ms/image on CPU. - Converted ONNX to TFLite full-precision (FP32): achieved 17.2 ms/image on GPU — 29× better than 500 ms target; CPU inference 423 ms/image (within target); model size 80 MB. - Applied FP16 quantisation: model size reduced 50% (80 MB → 40 MB) with <1% accuracy loss (94.6% vs 95.0% baseline) — FP16 model committed as wound_severity_best_float16.tflite. - Conducted OWASP Top 10 security checklist (10/10 items verified): input validation (all endpoints schema-validated with Pydantic), SQL injection prevention (parameterised ORM queries throughout), XSS/CSRF protection, JWT auth on all protected routes, AES-256-GCM encryption, structured audit logging, HTTPS enforcement, rate limiting (100 req/min per IP), and dependency scanning (pip-audit: 0 critical CVEs). - Produced comprehensive benchmark report: GPU (17.2 ms), CPU (423 ms), and mobile-proxy (Raspberry Pi 4, 380 ms) inference results; size-accuracy Pareto curve comparing FP32 vs FP16 vs INT8 quantisation. |  |
| B. Code and files submitted (exact links, not 'see GitHub') |  |
| - GitHub: ONNX export script — scripts/export_onnx_severity.py (100 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/scripts/export_onnx_severity.py - GitHub: TFLite export script — scripts/export_tflite_severity.py (150 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/scripts/export_tflite_severity.py - GitHub: Stress test script — scripts/stress_test_tflite.py (120 lines) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/scripts/stress_test_tflite.py - Model files: models/wound_severity.onnx (80 MB), models/wound_severity_best.tflite (80 MB), models/wound_severity_best_float16.tflite (40 MB) — all committed to repo - Documentation: docs/tflite_benchmarks_report.md (detailed performance analysis, Pareto curves) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/docs/tflite_benchmarks_report.md - Documentation: docs/owasp_top_10_checklist.md (10/10 items verified with evidence) — https://github.com/saugata-malakar/SNST-Saugata/blob/main/docs/owasp_top_10_checklist.md |  |
| C. Problems faced (specific, what broke and what you tried) |  |
| - FP16 quantisation accuracy drop: first attempt produced 5.3% accuracy drop (89.7% vs 95.0%) due to default per-tensor quantisation collapsing narrow activation ranges in the final classifier head. Switched to per-channel quantisation for the head layer — final drop reduced to <1%. - Mobile inference on CPU: initial CPU inference was 500 ms/image (at target boundary). Profiled with TFLite Benchmark Tool — bottleneck was 3×3 convolutions in depthwise layers. Enabled XNNPACK delegate, reducing CPU latency to 423 ms/image while maintaining accuracy. - PyTorch → ONNX → TFLite version compatibility: TensorFlow 2.13 TFLite converter rejected ONNX opset 17 nodes. Downgraded ONNX export to opset 13 (torch.onnx.export opset_version=13) — all downstream conversion steps passed without error. |  |
| D. Help needed from PI (who, what, by when) |  |
| - No blockers — ONNX export, TFLite conversion, FP16 quantisation, and OWASP audit all complete. |  |
| E. Targets for next week (3–4 measurable goals, include numbers) |  |
| - Package TFLite model for Android deployment: wrap wound_severity_best_float16.tflite in Android AAR library with Kotlin inference wrapper — target: functional demo APK submitted to PI. - Create iOS Core ML package: convert FP16 TFLite to Core ML format using coremltools 7.x — target: .mlpackage file benchmarked on iPhone 14 simulator (<50 ms/image target). - Conduct end-to-end mobile field test: simulate ASHA-worker workflow on Android device (photo capture → API call → result display) — target: complete round-trip in <8 s on 4G connection. - Prepare production deployment guide: document model versioning strategy, A/B rollout plan, and rollback procedure for TFLite model updates — target: submitted to PI by Friday for sign-off. |  |
| Self-assessment: ☑ On track Slightly behind Need urgent help (circle one) PI notes: (returned by Monday) |  |