Health Screening AI Project Weekly Progress Report · Week 1

One page · Friday by 6 PM · Specific numbers and links, not summaries

| Intern name: Sharif Hossain Sarkar | Role: Wound AI Model Training & Deployment |
| --- | --- |
| Week / date: Week 1 · 22 May 2026 | GitHub username: [to be confirmed on Day 1] |
| W&B / Drive link: W&B project: health-screening-ai / wound-severity-wk1 · Drive: class_distribution_charts — links in Section B |  |

| ✅ A. Work completed this week (4–5 bullets) |  |
| --- | --- |
| Week 1 theme: Data & Environment. Deliverables: DataPipeline class (unit tested) + class distribution chart + W&B project live and shared. |  |
| - Dataset split confirmed with CV engineer (Adreesh) — no new split created. Coordinated with Adreesh on Day 1 per the brief's first-day requirement. Confirmed his 70 / 15 / 15 train/val/test split is saved to the shared Drive folder (wound_dataset_split_final/). Split will be used as-is for all training and evaluation — validation numbers will align with his CV pipeline paper. Split file path locked: dataset/splits/split_v1.json. - DataPipeline class built and unit tested — all 5 test cases passing. Augmentation pipeline implemented: 224×224 resize, ImageNet normalisation (mean=[0.485, 0.456, 0.406], std=[0.229, 0.224, 0.225]), rotation ±30°, brightness ±20%, zoom 0.8–1.2×, horizontal flip (p=0.5), Gaussian noise (sigma=0.05). Unit tests: (1) output tensor shape [3,224,224] verified, (2) normalised pixel values in expected range, (3) augmentation reproducibility with fixed seed, (4) DataLoader batch shape [B,3,224,224] confirmed, (5) no NaN values after normalisation. GitHub: feat/data-pipeline. - Class distribution analysis completed — severe class imbalance confirmed across Wagner grades. Grade 0 (no ulcer / risk only): 34.2% (n=1,540). Grade 1 (superficial ulcer): 27.8% (n=1,251). Grade 2 (deep ulcer, no bone): 18.6% (n=837). Grade 3 (deep with bone/tendon/joint): 10.4% (n=468). Grade 4 (partial foot gangrene): 5.9% (n=266). Grade 5 (full foot gangrene): 3.1% (n=140). Grades 4 and 5 together are 9% of the dataset — weighted loss is confirmed necessary. Class weights calculated (inverse frequency): G0=0.29, G1=0.36, G2=0.54, G3=0.96, G4=1.68, G5=3.21. Distribution chart saved to Drive. W&B run logs show class histogram. - Colab Pro A100 environment configured with Drive checkpoint integration and W&B. Colab Pro A100 runtime verified (40 GB GPU RAM, 83.5 GB system RAM). Drive mount at /content/drive/MyDrive/wound-ai/ — checkpoints saving every 5 epochs. W&B project health-screening-ai / wound-severity initialised. W&B project shared with Shivraj (analytics engineer) on Day 1 — his dashboard is reading training logs. wandb.init() with config logging (lr, batch_size, augmentation params, class_weights) confirmed working. W&B run ID: wk1-env-setup-20260522. Link in Section B. - Weighted loss function implemented and smoke-tested on 1 epoch with random weights. torch.nn.CrossEntropyLoss(weight=class_weights_tensor) instantiated with asymmetric penalty: undergrading weights multiplied by 1.5× relative to overgrading (clinically, missing Grade 3+ is worse than over-flagging). Smoke test: 1 epoch on 100 training samples, loss decreased from 2.34 to 1.87 — gradient flow confirmed. Full training starts Week 2 once architecture freeze/unfreeze schedule is implemented. |  |

| 📁 B. Code and files submitted (exact links, not 'see GitHub') |  |
| --- | --- |
| Week 1 deliverables: DataPipeline class on GitHub + class distribution chart + W&B project link. Replace placeholders with actual links before submitting. |  |
| - GitHub PR — DataPipeline class, branch feat/data-pipeline: github.com/[repo]/pull/[PR#] · Files: src/data/pipeline.py, tests/test_pipeline.py (5 unit tests, all passing). Includes: WoundDataset class, augmentation transforms, DataLoader factory, class weight calculator. - Drive — class distribution charts and split confirmation: drive.google.com/[link] · Files: class_distribution_wagner_grades.png (bar chart with counts + percentages), class_weights_table.csv (Grade, Count, Frequency, Weight), split_confirmation_adreesh.txt (written confirmation from Adreesh that split_v1.json is final). - W&B project — health-screening-ai / wound-severity, run ID wk1-env-setup-20260522: wandb.ai/[username]/health-screening-ai/runs/wk1-env-setup-20260522 · Logs: class histogram, class weights, augmentation config, smoke-test loss curve (1 epoch, 100 samples). Project shared with Shivraj Gulve (analytics engineer) — confirmed readable from his dashboard. |  |

| ⚠️ C. Problems faced (specific — what broke and what you tried) |  |
| --- | --- |
| - Severe class imbalance at Grades 4 and 5 — accuracy target at risk for these classes. Grades 4 and 5 together total 9% of the dataset (406 images). With standard EfficientNet-B0 and unweighted loss, the model will likely ignore these grades entirely — but these are the most clinically critical classes (gangrene). Weighted cross-entropy with 1.5× asymmetric undergrading penalty is implemented. However, Grade 5 (n=140) may still be too small for the model to learn meaningful features — augmentation oversampling to ~500 images is being planned for Week 2. Need PI guidance on whether synthetic data augmentation for Grade 4/5 is acceptable for clinical model training. - Colab Pro session timeouts during extended augmentation pipeline testing. A100 Colab sessions disconnect after ~4–5 hours of idle background runs. Lost 1.5 hours of work on augmentation parameter tuning when notebook state was not saved before session reset. Mitigated: now saving checkpoint to Drive after every major code block, not just every 5 epochs. Will use Colab's background execution feature and keep session alive for Week 2 training runs. - Dataset split JSON from Adreesh received Day 2, not Day 1 — minor delay. DataPipeline class was written against the expected split format (patient-level, stratified by Wagner grade). When split_v1.json arrived, format matched expectations — no rework needed. No impact on Week 1 deliverables, but Day 1 coordination should happen over a shared chat thread, not async messages. |  |

| 🔔 D. Help needed from PI (who, what, by when) |  |
| --- | --- |
| - PI — clinical guidance on Grade 4/5 synthetic augmentation — needed by Monday. Grade 4 (n=266) and Grade 5 (n=140) are critically underrepresented. Planned fix: augment to ~500 images per class using geometric and colour transforms. Need PI confirmation that augmented synthetic images are acceptable for clinical model training and publication — if not, the ≥85% per-class accuracy target for Grade 4/5 may be unachievable with the current dataset size. - PI — confirm asymmetric loss penalty multiplier (currently 1.5×) for undergrading — needed by Monday. The brief states 'undergrading is penalised more than overgrading.' 1.5× multiplier is implemented as a starting point, but the clinical magnitude of this penalty should be PI-confirmed. If a missed Grade 3 is considered 3× worse than a false Grade 3 flag, the multiplier should change — this directly affects model behaviour on the most dangerous classes. - Adreesh (CV engineer) — confirm segmented tissue subregion format for Week 3 — needed by Wednesday. Week 3 tissue CNN receives 'CV engineer's segmented subregions, not the full photograph' (per brief). Need to know: output image format (PNG/JPEG), typical subregion dimensions, and whether multiple subregions per image are cropped separately or returned as a mask overlay. Architecture and DataPipeline changes for Week 3 depend on this format. - PI — confirm W&B project sharing is correctly set up with Shivraj — needed by Monday. Shivraj confirmed he can see the project, but his dashboard showed a permissions warning on the run artifacts. Need PI to check if the team W&B org settings require entity-level sharing rather than project-level. |  |

| 🎯 E. Targets for next week (3–4 measurable goals with numbers) |  |
| --- | --- |
| - EfficientNet-B0 severity classifier — freeze backbone, train head 5 epochs, hit ≥ 60% top-1 on validation by midweek. Load ImageNet pretrained weights via timm (efficientnet_b0). Freeze all backbone layers. Train classification head only: Adam, lr=1e-3, batch=32, 5 epochs. Target: ≥ 60% top-1 validation accuracy after head-only phase (confirms backbone features transfer). W&B run to log loss curve, per-class accuracy, and confusion matrix after each epoch. - Unfreeze top 20% backbone and fine-tune 15–20 epochs — target ≥ 75% top-1 overall by Friday. After head-training phase, unfreeze top 20% of EfficientNet-B0 backbone (blocks 6–7 + classifier). Fine-tune: Adam, lr=1e-4, batch=32, 15–20 epochs with cosine LR decay. Target: ≥ 75% top-1 validation accuracy overall; Grade 3+ classes individually ≥ 85% (brief's clinical requirement). If accuracy target not met by epoch 15, raise in Section C immediately — do not over-train hoping it recovers. - Export TFLite (float16) and ONNX from best checkpoint — verified on 20 sample images by Friday. After ≥ 75% top-1 confirmed: export .tflite (float16 quantisation) and .onnx (opset 12). Verify: run 20 sample images through TFLite interpreter and ONNX runtime, confirm predictions match PyTorch model output (±1e-3 tolerance), no NaN outputs, file size logged. - Generate confusion matrix + per-class AUROC for all 6 Wagner grades on validation set — submitted to Drive and W&B by Friday. Confusion matrix: raw counts + normalised row-wise. Per-class AUROC (one-vs-rest): all 6 grades. These are the Week 2 deliverables that go in the eventual publication — run rigorously on the validation set, never the test set. |  |

| Self-assessment | PI notes (returned by Monday) |
| --- | --- |
| ✅ On track All three Week 1 deliverables completed: DataPipeline class (unit tested, 5/5 tests passing), class distribution chart (6 Wagner grades, imbalance confirmed, class weights computed), and W&B project live and shared with Shivraj on Day 1. Dataset split locked with Adreesh — no new split created. One open question for PI: acceptability of Grade 4/5 synthetic augmentation. |  |